Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 13 July 2026 |
| --- | --- |
| Team ID | SWTID-2026-4732 |
| Project Name | India's Agricultural Crop Production Analysis |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | Collect India's agricultural cultivation dataset (1997–2021). | 3 | High | Bangaru Vallepu |
| Sprint-1 | Data Preparation | USN-2 | Clean and preprocess the dataset by removing null values and duplicates. | 3 | High | Bangaru Vallepu |
| Sprint-1 | Data Validation | USN-3 | Validate dataset accuracy and consistency before visualization. | 2 | High | Bangaru Vallepu |
| Sprint-2 | Dashboard Design | USN-4 | Design Tableau worksheets using charts and maps. | 5 | High | Anuradha Danaboina |
| Sprint-2 | Dashboard Development | USN-5 | Create interactive dashboards with filters and KPI cards. | 5 | High | Anuradha Danaboina |
| Sprint-3 | Story Creation | USN-6 | Develop Tableau Story to present project insights. | 3 | Medium | Siva Nagalakshmi Boddula |
| Sprint-3 | Interactive Analysis | USN-7 | Implement filters for State, Crop, Season, and Year. | 3 | High | Siva Nagalakshmi Boddula |
| Sprint-3 | Testing | USN-8 | Verify dashboard accuracy and user interaction. | 2 | Medium | Bangaru Vallepu |
| Sprint-4 | Documentation | USN-9 | Prepare project documentation and user guide. | 2 | Medium | All Team Members |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 3 Days | 24 Jun 2026 | 26 Jun 2026 | 20 | 26 Oct 2022 |
| Sprint-2 | 20 | 4 Days | 26 Jun 2026 | 30 Jun 2026 | 10 | 30 Jun 2026 |
| Sprint-3 | 20 | 3 Days | 01 Jul 2026 | 03 Jul 2026 | 8 | 03 Jul 2026 |
| Sprint-4 | 20 | 2 Days | 04 Jul 2026 | 05 Jul 2026 | 4 | 05 Jul 2026 |

Velocity:

- Total number of sprints completed: 4

- Total story points planned: 58

- Total story points completed: 42

- Total project duration: 12 days

- Average velocity per sprint = 42 ÷ 4 = 10.5 story points/sprint

- Average velocity per day = 42 ÷ 12 = 3.5 story points/day

Burndown Chart: